Test Plan Identifier

* DMS1\_SRS

Introduction

This is Test Plan for the Defect Management project.

This test plan is given purpose:

* Define basic information about the project, tested and untested functions
* Test requirements
* What testing strategies should be used
* Estimate resource requirements and costs for testing
* Documents created after testing

Defect Management is the software be used

Test Items

- Add Defect

- Attachment

- Defect List

- Defect View or Edit

- Batch Update Defect

- Export Defect

-Header of page

-Data Format

-Order of reference data

-Timeout requirement

Features to be tested

- Add Defect

- Attachment

- Defect List

- Defect View or Edit

- Batch Update Defect

- Export Defect

Test Deliverable:

* Test Plan, Test Cases

Test Task:

+1.1 Add Defect

+1.2 Attachment

+1.3 Defect List

+1.4. Defect List View or Edit

+ 1.5 Batch Update Defect

+ 1.6 Export Defect

Environmental Need:

+ OS Version: IE6+, VMWare Workstation, win xp (simulator environment)

+Test Devices: PC Win 10, Laptop Win 10

+Test Tools: VMWare Workstation (Window XP, IE 6++)

Responsibilities:

+Test Manager: Manage the whole project define project directions acquire appropriate resources

+ Test: Identifying and describing appropriate test techniques/tools/automation architecture Verify and assess the Test Approach Execute the tests, Log results, Report the defects.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Schedule:** |  | | |  | |
| Mission: | Role: | | | Expected: | |
| Creare Testing | Test Design | | | 4Cilent/252h | |
| Complete Testing | Tester,Leader,Manager | | | 4Cilent/252h | |
| Report Testing | Tester,Leader,Manager | | | 2Cilent/24h | |
| Sumary | Tester,Leader,Manager | | | 4Cilent/24h | |
| All | Leader | | | 4Cilent/552h | |
| Risks | |  | | | | | |
| Risks: | | Deal: | | | | | |
| Teamate lack of skill | | Share project,Give them more times | | | | | |
| Times bot enough | | Prioritize key functions | | | | | |
| Leader dead | | Every one take care each other | | | | | |
| Team not unite | | Leader assemble and help team get over | | | | | |
| Approvals: |  | |  | |  | |  | |  |  |  |
| Standard of suspension | | |  | |  | |  | |  |  |  |
| If team members report that 40% of test cases are faulty, the test will be suspended until the team  fixes the above defect cases. | | | | | | | | | | | |
| Exit standard | | |  | |  | |  | |  |  |  |
| Set criteria for successful completion of test content Mandatory Run Rate of 100% if no obvious reason Pass rate of 80% if pass rate is required | | | | | | | | | | | |